⚾

MR. BASEBALL DYNASTY

MASTER BUILD PLAN

The Definitive Development Roadmap

Synthesized from 200+ pages of research, 6-AI scrutiny review, and proven architecture patterns

Kevin Bigham  |  Claude  |  February 2026  |  v1.0

# SECTION 1: LOCKED SCOPE DECISIONS

These decisions are locked before a single line of code is written. Changing any of them mid-build causes massive rework. Every downstream choice flows from here.

| Decision | Locked Choice | Rationale |
| --- | --- | --- |
| Teams | 30 (MLB-authentic) | Market expects authenticity; AI complexity scales linearly |
| Minor League Levels | 2 for v1 (AAA + Rookie) | Scrutiny consensus: 4 levels multiplies complexity without v1 payoff. Add AA in v1.5, A in v2.0 |
| Sim Granularity | Plate Appearance level | Pitch-by-pitch is over-engineering for v1; PA-level is the sweet spot per research |
| Players | Fictional universe | No licensing; restores scouting tension; infinite scalability for 500-hour dynasties |
| Multiplayer | Single-player only for v1 | Core loop must be proven before adding network complexity |
| UI Target | Desktop-first, mobile-aware | Bloomberg Terminal aesthetic requires screen density; responsive for tablets |
| Architecture | Modular dev, single-bundle output | Develop in src/ modules; Vite bundles to single output. User gets single-file; dev gets sanity |
| State Management | Zustand (not Redux) | Lighter, selector-based subscriptions prevent re-render cascading |

# SECTION 2: CRITICAL FIXES FROM SCRUTINY

Six AI systems independently reviewed the architecture. These fixes represent unanimous or near-unanimous consensus and must be implemented before building.

## 2.1 Restructure the PA Engine (Hierarchical, Not Flat)

Problem: The original 12-outcome flat multinomial treats Double Play as a global outcome (impossible with bases empty) and creates cross-coupling where improving one skill silently nerfs unrelated outcomes.

Fix: Three-stage hierarchical resolution:

- Non-Contact Gate: BB | HBP | K | Ball-in-Play | HR. Driven by pitcher K%, batter Eye, pitcher Control.

- Batted Ball Type: If contact: GB | FB | LD | PU. Driven by pitcher GB/FB tendency, batter profile.

- Hit/Out Resolution: BABIP-based with defense/park modifiers. If hit: 1B/2B/3B split via batted-ball type rates. DP resolved only on GB + runner-on-1st + <2 outs.

Weighted Influence per outcome: Pitchers dominate K% (~75/25 pitcher/batter). Batters dominate hit type (~35/65). This prevents unrealistically uniform pitcher profiles.

## 2.2 Fix Fatigue + TTO Double-Counting

Problem: TTO research already includes fatigue effects. Stacking both applies the fatigue component twice, making starters collapse ~15% too hard in late innings.

Fix: Scale TTO to familiarity-only component (TTO_adjusted = TTO_raw x 0.60). Apply fatigue model independently. Combine multiplicatively, not additively: effective_penalty = (1 + fatigue_penalty) x (1 + tto_adjusted_penalty) - 1.

## 2.3 Positional Bayesian Priors (Not Global Mean)

Problem: Regressing all rookies to global league mean makes catchers appear to have too much power early, then artificially 'decline.' A SS and 1B share the same prior, erasing the defensive spectrum.

Fix: Three-tiered hierarchical prior: Global > Positional Archetype (C, SS, CF, 1B, etc.) > Pitcher Type (Power/Finesse/Groundball). Bayesian weight shifts from prior to individual signal as PA accumulates.

## 2.4 AI Scouting: Imperfect Knowledge

Problem: If AI has perfect true_talent, users feel the CPU always knows, and scouting upgrades are pointless. If AI is equally blind, it becomes exploitable.

Fix: Each AI team gets a scouting quality rating (60-90). AI sees scouted_talent with team-specific error band. Elite scouting narrows the band. Market pricing emerges from distributed ignorance. This makes fog-of-war a league ecology mechanic.

## 2.5 Service Time in v0.1

Problem: Without service time tracking, users can park MLB-ready players in minors indefinitely with no consequences. This trains wrong habits that must be unlearned when the system ships later.

Fix: Track service time from v0.1 (simple day counter on 26-man roster). Full arbitration math waits until v1.0, but the clock runs from Day 1.

## 2.6 IndexedDB Tiered Storage + Export

Problem: Safari 1GB hard cap per origin. player_seasons alone could reach 240MB by Season 20. Dexie bulkPut degrades nonlinearly past 100K records.

Fix: Tiered storage from v0.1: Hot (current + 2 prior seasons, full fidelity), Warm (seasons 3-10, aggregated), Cold (11+, compressed blob). Export-to-file from v0.1. Chunk writes in 50K batches. Design for write failure with savepoint journaling.

## 2.7 Additional Critical Fixes

- SDE in logit space: Transform to logit(X_t) to eliminate boundary clustering from hard clamps. Back-transform for display.

- Platoon splits on components: Apply to K%, BB%, HR%, BABIP rates, not directly to BA. Player-specific platoon_sensitivity attribute (-1.0 to 1.0).

- RE24 semi-dynamic: Recalculate every 5 seasons: RE24_new = 0.7 x sim_data + 0.3 x MLB_anchor. Prevents both drift and feedback loops.

- WAR display-only early: Compute RPW empirically from sim. Do not let shaky WAR formula drive AI trade decisions. Use wOBA/RA9 components for AI internally.

- Injury model (crude v1): Per-game injury probability based on position + age. Duration from distribution (10-day, 60-day IL). Pitcher injury risk correlated with fatigue/workload.

- Defense model (crude v1): Defense rating (1-100) per position modifies BABIP on balls in play. Formula: BABIP_mod = (lg_avg_def - fielder_def) x 0.002.

- Prefix-sum optimization killed: Linear scan, most-common-outcomes-first. Saves 0.44ms per season. Never think about this again.

- Auto-calibration via pipeline: Control talent at generation (draft class distributions), not output (stat multipliers). If needed, adjust league environment parameters with smoothing.

# SECTION 3: CONFIRMED TECH STACK

Every technology choice is validated by research and proven in production by ZenGM or equivalent browser-based sims.

| Layer | Technology | Why This One |
| --- | --- | --- |
| UI Framework | React (JSX) + TypeScript | Proven by ZenGM; single-bundle via Vite |
| Styling | Tailwind CSS | Utility-first; no separate CSS files; Bloomberg Terminal aesthetic |
| State Mgmt | Zustand | Selector-based; prevents re-render cascading; lighter than Redux |
| Persistence | IndexedDB via Dexie.js | Async, 100MB+ capacity, compound indexes, worker-safe |
| Sim Engine | Web Worker (Blob URL) + Comlink | Async function calls to worker; UI never blocks |
| RNG | seedrandom (alea algorithm) | Deterministic; same seed = same game; replay-ready |
| State Machine | Custom FSM (not XState) | XState is 8KB overhead for 24 states; custom is lighter for this scope |
| Tables/Lists | react-window | Virtualize 10K+ player lists to ~20 DOM nodes |
| Charts | Recharts | Available in artifact env; sufficient for stat dashboards |
| Icons | lucide-react | Available in artifact env; clean, consistent |
| Bundler | Vite | Tree-shaking, code-splitting, ?worker&inline for Blob URL pattern |
| Compression | pako (gzip) | 75% reduction on historical season blobs for cold storage |

# SECTION 4: DATABASE SCHEMA

Six IndexedDB stores via Dexie.js. Normalized to prevent duplication. Composite indexes declared from Day 1 (painful to retrofit).

| Store | Primary Key | Critical Indexes |
| --- | --- | --- |
| players | playerId | [teamId], [position], [isActive+teamId] |
| teams | teamId | [conferenceId+divisionId] |
| player_seasons | [playerId+season] | [season+teamId], [season+position] |
| team_seasons | [teamId+season] | [season] |
| games | gameId | [season+date], [season+homeTeam], [season+awayTeam] |
| box_scores | gameId | [season] (play-by-play: current + prior season only) |

Tiered storage policy: Hot = current + 2 seasons (full fidelity). Warm = seasons 3-10 (aggregated stats, no play-by-play). Cold = 11+ (compressed blob per season via pako). Export-to-file always available.

Target: Save file < 10MB after 20 seasons on Safari (1GB constraint is binding).

# SECTION 5: BUILD PHASES

Iterative shipping. Every version is playable. The game gets great through iteration, not planning alone. Each phase has a validation gate that must pass before moving on.

## PHASE 0: Foundation (v0.1) — The Engine Proof

Goal: Simulate one statistically credible 162-game season across 30 teams. The box score looks like baseball.

Duration: 2-3 weeks

Build Order:

- Vite project scaffold with modular src/ directory (components, engine, ai, db)

- Seeded PRNG (seedrandom/alea) + pure-rand for deterministic outcomes

- Hierarchical PA engine: Non-contact gate > Batted ball type > BABIP hit/out resolution

- 25-state Markov chain with RE24 matrix (seeded from MLB data)

- Procedural generation: 30 teams x 26-man rosters + 2-level minors (AAA + Rookie)

- Positional Bayesian priors for all generated players

- 162-game schedule (pre-generated template with team ID mapping)

- Web Worker sim loop with Comlink bridge + dirty-checking cache

- Pitcher fatigue (continuous velocity degradation, 0.28 mph/inning) + TTO (0.60 scale)

- Service time tracking (day counter on 26-man)

- Basic UI shell: dashboard, standings, stat leaderboards, roster screen

- IndexedDB persistence via Dexie.js with tiered storage foundation

- Export-to-file (JSON download) from Day 1

Validation Gate v0.1:

- League ERA: 3.80-4.40 | League BA: .245-.265 | Runs/game: 4.2-4.8

- Team wins SD: 8-12 (realistic parity)

- 100-win teams appear ~2-4 per season; 60-loss teams appear ~2-4

- K% distribution matches positional expectations (C lower HR than 1B)

- Same seed = identical season (determinism test)

- Full season sim < 5 seconds; UI responsive throughout

- Pythagorean W-L correlation with actual W-L: r > 0.85

## PHASE 1: Roster Rules (v0.5) — The GM Simulation

Goal: Full MLB transaction system operational. The game feels like being a General Manager, not just watching stats.

Duration: 3-4 weeks

- 40-man roster with all status types (Active, IL, DFA, Waivers, Minor League)

- Option year tracking (3 per player, consumed after 20 days in minors)

- DFA/waivers logic with 10-day resolution window

- Rule 5 Draft (December event, eligibility scanning by sign age + tenure)

- Amateur draft (10 rounds, reverse standings order, compensatory picks)

- Minimal free agency: expiring contracts auto-enter market, AI bidding

- Crude injury model: per-game probability x position x age; 10-day/60-day IL

- Crude defense model: fielder rating modifies BABIP on balls in play

- AI GM logic: contender vs. rebuilder behavior, positional need awareness

- Multi-season continuity: advance to next season with roster carryover

Validation Gate v0.5:

- User cannot park 40+ players in minors without Rule 5 consequences

- Service time properly triggers arbitration eligibility windows

- AI teams make rational roster decisions (don't hoard injured players, protect prospects)

- Injuries create ~15-20% roster turnover per season (realistic)

- Free agency produces player movement between seasons

## PHASE 2: Development System (v1.0) — The Dynasty Engine

Goal: Prospect development feels exciting and emotionally engaging. The financial engine creates real scarcity. This is the version you play for hours.

Duration: 4-5 weeks

- SDE player development (logit-space, multi-dimensional: Contact/Power/Eye/Speed/Stuff/Command)

- Development archetypes: Steady Eddie, Boom-or-Bust, Late Bloomer, Fragile Star, Toolsy Bust

- Aging curves by position (SS/CF peak early; 3B/1B peak late; catchers unique)

- Development programs (Bat Speed, Plate Discipline, Velocity, New Pitch, etc.) with 4-outcome rolls

- Hidden personality traits (Work Ethic, Leadership, Coachability, Mental Toughness)

- Scouting fog-of-war: scouted_rating = true_rating + N(0, sigma_scout)

- Coaching staff model: even 3-tier (good/average/poor) modifies theta/sigma meaningfully

- Salary arbitration (WAR-based exponential regression, Super Two detection)

- Full free agency with AI competition and contract bidding

- Luxury tax with escalating penalties (20%/30%/50% by consecutive years over threshold)

- Trade AI: surplus value + idiosyncratic noise per team + positional need modifier + reputation tracking

- Prospect pipeline UI: vertical MLB > AAA > Rookie view with ETA grades and color-coded status

- Curated name database (2000+ first/last names, region-tagged per country-of-origin distribution)

Validation Gate v1.0:

- Prospect development produces realistic career arc diversity (not all same shape)

- Elite prospects are genuinely rare (top-5 picks bust ~40% of the time)

- Trade AI cannot be trivially exploited (test: 100 random trade proposals, <5% accepted that are clearly lopsided)

- Financial system creates real constraints (small-market teams cannot sign all free agents)

- Scouting error creates information asymmetry between user and AI

- 10-season dynasty produces recognizable narrative arcs (rebuilds, contention windows, aging cores)

## PHASE 3: Polish + Feel (v2.0) — The 500-Hour Game

Goal: The game feels real, looks great, and keeps players coming back. A hardcore sim fan plays for 30 minutes and says: Why is this free and running in my browser?

Duration: 4-6 weeks

- Full playoff bracket with postseason simulation (WC, DS, CS, WS)

- Awards system (MVP, Cy Young, ROY, Gold Glove, All-Star)

- Hall of Fame with induction criteria

- Historical records tracking (season + career records, franchise records)

- News feed system (trades, injuries, milestones, breakout performances)

- Emergent narrative triggers (legacy players, hometown heroes, rivalry moments)

- Bloomberg Terminal UI polish: black bg, orange accent, monospaced data, zero decoration

- Progressive disclosure: hide advanced metrics Season 1, introduce via scout reports

- Dynamic tooltips on every stat header (plain-English explanations)

- Play-by-play viewer for individual games

- Bullpen AI with Leverage Index + matchup analysis (platoon splits in high-LI situations)

- Statistical validation dashboard (for beta testing: distribution checks, tail frequency)

- Save file management: multiple dynasties, rename, delete, duplicate

- Community infrastructure: Discord server, subreddit, itch.io early access

# SECTION 6: PERFORMANCE TARGETS

| Operation | Target | Mechanism |
| --- | --- | --- |
| Simulate 1 game | < 50ms | Web Worker, hierarchical PA resolution |
| Simulate 162-game season (30 teams) | < 5 seconds | Batched worker processing, dirty-check cache |
| Simulate 10 years of dynasty | < 60 seconds | Compressed historical data, generator yields |
| UI responsiveness during sim | 60fps, no jank | Comlink + useTransition for low-priority state updates |
| Save file after 20 seasons | < 10MB | Tiered storage: hot/warm/cold + pako compression |
| Initial page load | < 2 seconds | Vite tree-shaking, code-splitting, lazy routes |
| Roster screen render (40-man) | < 16ms | react-window virtualization + React.memo |

# SECTION 7: THE FIVE LAWS (UNCHANGED)

These were right in the Handoff Bible. They survived scrutiny. They are the compass.

LAW 1: Statistical Credibility is Non-Negotiable. If a sabermetrician plays this game and the stats look fake, we have failed.

LAW 2: Prospect Excitement is a Core Feature. The prospect pipeline must create anticipation, investment, and occasionally heartbreak.

LAW 3: The AI Must Respect the Player's Intelligence. Trades should require genuine thought. The AI should feel like it's running franchises with a purpose.

LAW 4: Accessibility Without Dumbing Down. A casual fan starts playing in 5 minutes. A hardcore sim player finds new depth after 50 hours. Both coexist.

LAW 5: Build Iteratively. Ship Constantly. Draft, tweak, use. Each version is playable. The game gets great through iteration.

# SECTION 8: FIRST 10 MOVES (IN ORDER)

These are the exact next steps. No ambiguity. Execute in sequence.

- Lock scope decisions (Section 1 of this document). Print them. Pin them to the wall. They are immutable.

- Scaffold the Vite project with modular src/ structure: /engine, /ai, /db, /components, /data, /utils.

- Build and test Log5 hierarchical PA engine in isolation. Feed it known matchups (elite hitter vs. average pitcher). Verify realistic outcome distributions.

- Build 25-state Markov chain. Seed RE24 matrix from MLB data. Verify expected runs from bases-loaded-no-outs = ~2.45.

- Generate 30 x 26 players with procedural generation. Verify attribute distributions look realistic. Check positional priors are working.

- Simulate 1 game. Look at the box score. Does it feel like baseball? Are the stat lines plausible?

- Simulate 162 games. Check ERA, BA, R/G against MLB averages. Run Pythagorean validation. Check team wins distribution.

- Build main dashboard UI skeleton. Bloomberg Terminal aesthetic. Navigation, team overview, roster screen, standings.

- Wire up IndexedDB persistence with Dexie.js. Save/load a full season. Test export-to-file.

- Ship v0.1. A playable prototype where you simulate a full season and see standings. Post to Discord for feedback.

The football game proved it's possible.

The research proved there's a gap to fill.

The architecture is mapped. The math is sourced.

The only thing left is to build it.

⚾  MR. BASEBALL DYNASTY  ⚾